# PonniRAG — Project Status Report

# PonniRAG — Project Status Report

Project: AI-Enabled Search for Ponni Archives  |  Date: 29 May 2026  |  Status: Active Development

Client: DCKAP  |  Company: Nunnari Labs  |  Data: 5/8 volumes indexed (1,259 articles from 73 issues)

## Phase 1: Foundation & Data Pipeline — COMPLETE

| SoW Deliverable | Status | What Was Built |
| --- | --- | --- |
| Git repo with code quality checks | Done | GitHub repo + pre-commit hooks (Black, isort, flake8, gitleaks) |
| OCR data collection & quality assessment | Done | S3 ingestion from ponni-dev bucket; 1,665 articles catalogued in CSV |
| Cloud storage architecture (AWS S3) | Done | S3 with Raw_Proof_Read_Content/, extracted_text/, output_json/ prefixes |
| Data conversion pipeline | Done | text_extraction.py — DOCX (docx2txt) + DOC (textract) extraction |
| Article separation & metadata preservation | Done | 3-pattern boundary detection (A/B/C) + CSV fuzzy matching (95%) |
| Data format standardization & chunking | Done | Structured JSON per document; 500-char sentence-aware chunks |

## Phase 2: Embedding & Indexing — COMPLETE

| SoW Deliverable | Status | What Was Built |
| --- | --- | --- |
| Embedding model evaluation & selection | Done | intfloat/multilingual-e5-large (1024-dim, cosine); outperformed mBERT, XLM-R |
| Vector database evaluation & deployment | Done | Qdrant (self-hosted Docker); collection: tamil_nexus_documents |
| Embedding generation & indexing pipeline | Done | qdrant_indexer.py — E5 passage:/query: prefixes, batch=100 |
| Hybrid retrieval system | Done | Dense (E5 vectors) + Sparse (BM25 token frequency) in Qdrant |
| Custom embedding model (optional per SoW) | Skipped (is not needed) | E5-large performs well for Tamil retrieval; custom training not justified |

## Phase 3: RAG Pipeline & Search — COMPLETE

| SoW Deliverable | Status | What Was Built |
| --- | --- | --- |
| LLM evaluation for Tamil | Done | Tamil LLaMA 7B v0.1 via Ollama (4K native ctx, running at 8K) |
| Prompt engineering for Tamil heritage | Done | Optimized Tamil system prompt; context window tuning |
| Query understanding & intent classification | Done | 4 types: author, topic, general, Ponni-meta (40+ keyword detection) |
| End-to-end RAG pipeline | Done | ask_question() — hybrid search + LLM generation + extractive fallback |
| Source attribution & citations | Done | Source cards: issue, volume, title, author, content snippet per result |
| Response formatting & edge cases | Done | Sentence-boundary truncation, whitespace handling, caching (TTL+LRU) |
| Cross-encoder reranker | Done | reranker.py — BAAI/bge-reranker-v2-m3 cross-encoder. Heading-phrase pinning, adaptive score cutoff, env-configurable thresholds. |

## Phase 4: UI Development & Tagging — COMPLETE

| SoW Deliverable | Status | What Was Built |
| --- | --- | --- |
| Streamlit UI with search | Done | streamlit_app.py — chat UI, source cards, library browser, about page |
| Docker deployment | Done | docker-compose.yml — 3 services (Qdrant, FastAPI, React/Nginx). Ollama removed after Gemini migration. |
| Request/response logging | Done | FastAPI interceptors; Ollama health monitoring on startup |
| Article categorization & automated tagging | Done | article_tagger.py — hybrid offline tagger (rule-based patterns + TF-IDF fallback). 15-category taxonomy (Tamil + English labels). 1–3 tags per article. Deterministic, no LLM. update_csv_tags.py syncs tags to summary.csv. |
| Tag-based filtering & faceted search | Done | React TagBrowse page — browse 15 categories with article counts, drill into article lists. Category filter dropdown + search within issues. API: /api/tags, /api/tags/{id}/articles. Tag badges on source cards in AI Chat. |

## Phase 5: Testing & Acceptance — IN PROGRESS

| SoW Deliverable | Status | What Was Built |
| --- | --- | --- |
| Comprehensive test suite | Done | 29 test files covering extraction, search, API, guardrails, tagging, caching, evaluation, retry, snapshots, reranker |
| Bug fixes & performance optimization | Done | Quote stripping (422 fix), author display formatting (no brackets, NA fallback), hero title Tamil descender fix, pre-commit hooks enforced (Black, isort, flake8, gitleaks). All 1,064 flake8 violations fixed across 57 files. |
| Evaluation framework | Done | Semantic similarity (50%) + BERTScore-F1 (25%) + ROUGE-L (15%) + BLEU-1 (10%). Character-level tokenization for Tamil. CLI pipeline with Excel/JSON reports. |
| Ground truth dataset | Done | 50-question ground truth dataset (ground_truth_data.csv) + evaluation report (ground_truth_report.xlsx) |
| User acceptance testing | In Progress | 156 test cases across 8 sections (Chat, Tags UI, Cross-feature, 5-Volume, Security, Data Display, UI Fixes, Categories Taxonomy) |
| Full documentation & knowledge transfer | Done | 11 project documents (ADR, Cost Analysis, Data Preprocessing, Embedding Analysis, Gemini Setup, LLM Migration, LLM Analysis, OCR Analysis, Status Report, Indexed Data, UAT Testing). system_architecture.md, README.md, CLAUDE.md all current. |
| Voice search (optional per SoW) | Not done | No suitable Tamil STT model available |

## Additional Features Built (Beyond SoW)

| Feature | Description |
| --- | --- |
| React Frontend (SPA) | Full React app replacing Streamlit as primary UI — Home, Library, Issues, PDF Viewer, About |
| Bilingual UI (Tamil/English) | Language toggle across all pages; translations.js with 50+ keys |
| SSE Streaming Responses | Token-by-token streaming via Server-Sent Events for real-time chat UX |
| Library Browser + PDF Viewer | Volume grid (8 vols) + issue thumbnails + Google Drive PDF embed for all 106 issues |
| Author Query System | EnhancedAuthorQuerySystem — fuzzy name matching, author/topic search from CSV |
| 20+ REST API Endpoints | Full API: /api/ask, /api/ask/stream, /api/search, /api/authors, /api/tags, /api/library/volumes, /api/images, /api/cache, /health |
| Response Caching | Thread-safe TTL (1hr) + LRU (100 entries) cache with hit/miss statistics |
| Ponni Meta-Question Detection | Programmatic 40+ keyword matching for magazine-about queries (bypasses LLM) |
| Sentence-Boundary Stopping | Clean response endings at sentence boundaries for both streaming and sync paths |
| Evaluation Module | src/evaluation/ — metrics calculator, dataset loader, CLI pipeline, sample dataset |
| LLM Accuracy | repeat_penalty, post-processing, context noise reduction |
| PDF Link Mapping | All 106 issues mapped to Google Drive URLs with embeddable preview |
| Prompt Guardrails | guardrails.py — 4-layer defense: input sanitization (quote/control char stripping, NFC normalize), injection detection (HIGH: block, MEDIUM: warn), history validation (alternating roles, 5K char limit), output leakage prevention (API keys, config, model names) |
| Article Tagging System | 15-category taxonomy with hybrid NLP tagger (rule-based + TF-IDF). Fully offline, deterministic. Tags stored in Qdrant payload + summary.csv. TagBrowse UI + /api/tags endpoints. |
| Magazine Registry | config/magazine_registry.json — single source of truth for all volumes, issues, PDF links, S3 paths. Adding issues requires editing only this file. Replaced hardcoded pdf_links.py and volumeImages.js. |
| S3 Image Proxy | Cover images served via /api/images/volumes/{id}/cover. No presigned URLs — proxy never expires. 1-hour browser cache. .png/.jpg fallback. |
| Multi-Turn Conversation | Last 3 Q&A turns sent as history. Backend validates via guardrails. Cache skipped when history present. |
| Retry Utilities | retry.py — exponential backoff with jitter for Qdrant/Gemini. Sync + async retry loops with service-specific transient error detection. |
| Snapshot Manager | snapshot_manager.py — Qdrant index backup/restore via S3. Reindex detection using embedding fingerprint + source data hash. |
| Gemini 2.5 Flash Migration | Replaced self-hosted Ollama/Tamil-LLaMA 7B with Gemini 2.5 Flash API. Response time: 15–20s → 2–5s. Infrastructure cost: $120–386/mo → ~$0. Dual-prompt system: CSV gist + vector document prompts. |

## Pending Items & Blockers

| Item | Status | Dependency / Notes |
| --- | --- | --- |
| Missing issues (not indexed) | Blocked | Vol 4: Issues 2, 3, 6, 8, 9 (proofread docs not provided). Vol 6: Issues 1–7, 9–14, 19–21, Pongal (proofread available but not indexed). Vol 7: All issues (no proofread docs provided). Vol 8: All 10 issues (proofread available for issues 6, 7, 12 but not indexed). Vol 3: Issue 20 (proofread doc not available). |
| UAT with students | In Progress | 156 UAT test cases prepared. Awaiting student testers. |
| Production cloud deployment | Will keep deploying as and when changes are done | Docker-ready; AWS/GCP hosting pending - Infra team will be intimated soon to open up port 3000 for ReAct App |
| Cross-encoder reranker | Done | Implemented: BAAI/bge-reranker-v2-m3 with heading pinning, adaptive cutoff, env-configurable |

## Tech Stack

| Layer | Choice |
| --- | --- |
| Embedding | intfloat/multilingual-e5-large (1024-dim, cosine similarity) |
| Vector DB | Qdrant (self-hosted, Docker, persistent storage) |
| LLM | Google Gemini 2.5 Flash API (google-genai SDK). Replaced Tamil LLaMA/Ollama. |
| Reranker | BAAI/bge-reranker-v2-m3 cross-encoder (multilingual incl. Tamil). Heading-phrase pinning, adaptive score cutoff, env-configurable. |
| Backend | FastAPI (Python 3.10+) — 20+ endpoints, async, SSE streaming, S3 image proxy |
| Frontend | React SPA (primary) + Streamlit (legacy) |
| Storage | AWS S3 (ponni-dev, ap-south-1) |
| Deployment | Docker Compose — 3 containers (Qdrant, FastAPI, React/Nginx). No GPU required. |
| Data | 1,692 articles ¦ 8 volumes (1947–1955) ¦ 108 issues in registry ¦ 73 issues indexed (Vols 1–5 complete, Vol 3 missing issue 20, Vol 4 partial) ¦ 200+ authors ¦ 15 article categories |